CUSTOMER & MVP BLUEPRINT

AI Study Companion for Competitive Exam Aspirants  |  India  |  July 2026

# Executive Summary

Extracted from the Startup Validation Report: an AI-powered study companion that converts PDFs, video lectures, and textbooks into adaptive quizzes, spaced-repetition flashcards, and weekly weak-topic reports for UPSC, banking, and SSC aspirants in India. Problem severity scored 7.5/10 with no direct customer validation yet (0 interviews, 0 users). Competitors — Unacademy, PhysicsWallah, Testbook, Adda247 — own content and testing but lack an adaptive, source-agnostic revision layer. This blueprint defines the leanest MVP to test that gap.

# Ideal Customer Profile

| Attribute | Detail |
| --- | --- |
| Age | 19–27 |
| Exam focus (MVP) | Banking (IBPS PO/Clerk) — stable syllabus, predictable calendar |
| Location | Tier-2/3 cities (Lucknow, Patna, Kanpur, Indore) |
| Spend behavior | Already pays ₹500–5,000/yr for a test series or course |
| Attempt stage | 2nd–3rd attempt — highest urgency and self-awareness of gaps |

# Buyer Persona

### “Ankit, the Second-Attempt Aspirant” — 23, B.Com grad, preparing for IBPS PO

- Studies 6–8 hrs/day; coaching + self-study mix

- Biggest fear: repeating attempt-1 mistakes unknowingly

- Pays for value that reduces work, not adds more content

- Trusts peer/study-group recommendations over ads

# Top 10 Customer Pain Points

| # | Pain Point | Severity |
| --- | --- | --- |
| 1 | No visibility into which topics are genuinely weak | High |
| 2 | Manual effort converting PDFs/notes into quizzes | High |
| 3 | Revision isn't spaced — early topics forgotten by exam day | High |
| 4 | Fragmented tools with no shared progress view | Medium |
| 5 | Anxiety over whether effort is improving score | High |
| 6 | Hard to prioritize topics as exam date nears | High |
| 7 | Test series don't adapt to individual mistake patterns | Medium |
| 8 | Slow to re-practice a topic after a mock test | Medium |
| 9 | No cross-subject progress tracking | Medium |
| 10 | Overwhelm from conflicting YouTube/Telegram advice | Low |

# Customer Journey

| Awareness | Consideration | Purchase | Retention |
| --- | --- | --- | --- |
| Peer shares app in study group | Uploads 1 PDF to test quiz generation | Upgrades before mock exam / exam date | Returns weekly via spaced-repetition nudge |

# Key Customer Objections

| Objection | Response |
| --- | --- |
| “I already have a test series.” | Position as a revision layer, not a replacement |
| “Will it read my coaching PDFs?” | Format-agnostic ingestion, validated against top sources |
| “Another subscription I can't afford.” | Price below a single test-series purchase |
| “AI quizzes might be wrong/off-syllabus.” | Syllabus-mapped generation + user flagging |

# Key Buying Triggers

- Exam date announced (60–90 days out)

- A failed mock test exposing a specific weak area

- Peer/study-group recommendation

# MVP Recommendation

| Question | Answer |
| --- | --- |
| Build first | Upload → auto-generated quiz → weak-topic report loop, for banking exams only |
| Do NOT build | Multi-exam support, live classes, community/gamification, native app |
| Success metrics | 60%+ testers return within 7 days; 3+ of 15 testers willing to pay at Core price |

# MoSCoW Prioritization

| Priority | Feature |
| --- | --- |
| Must Have | PDF/text upload → quiz; weak-topic report; basic account/history |
| Should Have | Weekly reminder (manual → automated); banking syllabus mapping |
| Could Have | Shareable progress card; second exam category (SSC) |
| Won't Have | Live classes, community features, gamification, native app |

# Pricing Hypothesis

| Tier | Price | Includes |
| --- | --- | --- |
| Free | ₹0 | 3 quizzes/month, basic report |
| Core | ₹199–299/mo | Unlimited quizzes, full report, reminders |
| Exam Sprint | ₹499 / 60 days | Core + intensified pre-exam cadence |

# Top 5 Risks

| Risk | Mitigation |
| --- | --- |
| Diagnostic insight isn't novel enough | Test with 10–15 real users before scaling |
| Inconsistent AI quiz quality | Human review during MVP + syllabus-mapped prompts |
| Weak habit formation without reminders | Test manual WhatsApp nudges first |
| Free tier cannibalizes paid conversion | Cap free tier tightly; monitor conversion |
| Narrow scope limits early feedback | Intentional — expand only after banking cohort validates |

# 30-Day MVP Plan

| Week | Focus |
| --- | --- |
| 1 | Recruit 10–15 banking aspirants; manual weak-topic report for first 5 |
| 2 | Build Must Have MVP loop (upload → quiz → report) |
| 3 | Manual WhatsApp nudges; ask direct willingness-to-pay questions |
| 4 | Review metrics vs. success thresholds; decide on Should Have items |

# Founder Action Sheet — Top 10 Next Actions

- Recruit 10–15 banking-exam aspirants (2nd/3rd attempt) via Telegram/WhatsApp groups

- Hand-build a manual weak-topic report (spreadsheet) for first 5 volunteers

- Build upload → quiz → report MVP loop (banking syllabus only)

- Send manual weekly WhatsApp nudges before automating reminders

- Ask every tester a direct willingness-to-pay question at 3 price points

- Track 7-day return rate as the core habit signal

- Validate PDF/content ingestion against top 3 sources aspirants actually use

- Recruit an advisor/co-founder with direct banking-exam prep experience

- Set up a simple landing page + waitlist to gauge broader interest in parallel

- Review MoSCoW list weekly — only add Should Have items once Must Haves are validated

# Scores (0–100)

| Metric | Score | Notes |
| --- | --- | --- |
| Customer Clarity | 55 | ICP and persona are well-defined on paper, unconfirmed by real interviews |
| Problem Severity | 75 | High-frequency, deadline-driven pain with plausible willingness to pay |
| PMF Potential | 45 | Plausible wedge vs. incumbents, but zero market signal yet |
| MVP Readiness | 60 | Scope is lean and buildable; content/quiz quality still unproven |

# Final Verdict

🟡 Promising but Unvalidated

The problem is well-articulated and the MVP scope is lean, but every customer-facing claim in this blueprint is still an assumption. Move to the 30-Day MVP Plan immediately — prioritize real user interviews and the manual concierge test before writing production code.